Subject 17

4.5-Week Kanban Development Plan

1. Project Overview

Project Type：3D Horror Puzzle Escape Game

This project aims to create a small but complete vertical slice of a horror escape game. The player wakes up inside an abandoned underground experimental facility and he must explore every rooms, collect clues, solve puzzles, avoid a dangerous experimental creature, and eventually escape from here. During the exploration, the players would figure out why he was there and lost all his memory, even the truth of this abandoned experimental basement,

The project focuses on creating a complete and playable experience rather than a large-scale game world to fit the 5 week development.

2. Core Player Experience

The game should deliver the following experiences:

• Tension:
The player knows that a monster exists, but cannot always see it. Sound, lighting, and enemy patrols create psychological pressure.

• Exploration
The player must search rooms, discover clues, and understand the environment under limited visibility.

• Puzzle-Solving Achievement
Each puzzle solved should clearly push the player closer to escape.

• Vulnerability
The player cannot fight the monster directly and must survive through hiding, evasion, and environmental awareness.

• Escape Satisfaction
The final escape should feel like a complete and rewarding conclusion.

3. Target Audience：

This game is suitable for those who are 18 years old above and willing to play a scared game. This game is not suitable for children and anyone with heart attacks or any illness that may be triggered during game playing.

This game also encourages casual game players because the difficulty would not be so high.

This game is PC-based and you shall play it on your computer.

4. Epics

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| E1 | Core Player System | Player movement, collision, interaction, and item states |
| E2 | Level and Environment | Start room, corridor, power room, archive room, exit area |
| E3 | Puzzle System | Fuse puzzle, password door puzzle, sound lure puzzle |
| E4 | Enemy AI | Monster patrol, detection, chase, return, and optional investigation |
| E5 | UI and Feedback | Objective text, interaction prompts, clue UI, win/lose screens |
| E6 | Audio and Horror Atmosphere | Ambient sound, monster audio, event sound effects, lighting feedback |
| E7 | Game Flow and Win/Lose Conditions | Complete playable escape sequence |
| E8 | Documentation and Compliance | README, credits, legal/ethical/social/accessibility/security notes |
| E9 | Playtesting and Polish | Playtest sessions, feedback analysis, balancing, and refinement |

5. User Stories

Epic E1: Core Player System

US-01: Player Movement

User Story
As a player, I want to move my character around the facility, so that I can explore rooms and escape from danger.

Acceptance Criteria

The player can move in four directions.

The player cannot walk through walls or solid objects.

Movement speed supports a tense horror escape experience.

The player has basic animation or directional feedback.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 1

US-02: Player Interaction System

User Story
As a player, I want to interact with objects in the environment, so that I can open doors, collect items, read clues, and solve puzzles.

Acceptance Criteria

An interaction prompt appears when the player is near an interactable object.

The player can press an interaction key to trigger the object.

The system supports doors, clues, fuse boxes, password panels, and sound devices.

The prompt disappears when the player moves away.

Priority: Must Have
Estimate: 5 story points
Target Week: Week 1

US-03: Simple Item State System

User Story
As a player, I want the game to remember what key items I have collected, so that my progress affects puzzle solutions.

Acceptance Criteria

The game records whether the player has collected the fuse.

The game records whether the player has found the password clue.

The game can change interaction results based on item states.

A complex inventory UI is not required for the MVP.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 2

Epic E2: Level and Environment

US-04: Start Room

User Story
As a player, I want to begin in a closed start room, so that I can learn the basic controls in a safe area.

Acceptance Criteria

The player spawns in the start room.

The room introduces movement and interaction.

The room connects to the main corridor.

The room visually supports the abandoned laboratory theme.

Priority: Must Have
Estimate: 2 story points
Target Week: Week 1

US-05: Main Corridor

User Story
As a player, I want to explore a main corridor, so that I can access different rooms and feel the threat of the monster.

Acceptance Criteria

The corridor connects the start room, power room, archive room, and exit area.

The monster can patrol through or near the corridor.

The corridor includes darkness, blocked sightlines, or environmental obstacles.

The player can use the corridor for navigation and escape.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 1

US-06: Power Control Room

User Story
As a player, I want to find the power control room, so that I can restore part of the facility's electricity.

Acceptance Criteria

The power room contains a fuse box.

The player can install the fuse into the fuse box.

Installing the fuse changes the game state.

The player receives visual or audio feedback when power is restored.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 2

US-07: Archive Room

User Story
As a player, I want to search an archive room, so that I can find clues about the door code and the facility's story.

Acceptance Criteria

The archive room contains at least one readable clue.

The clue provides information needed for the password door.

The clue can be displayed through a readable UI.

The room includes environmental storytelling elements.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 2

US-08: Exit Area

User Story
As a player, I want to reach the exit area, so that I can complete the escape objective.

Acceptance Criteria

The exit area contains the final escape door.

The exit door is initially locked or blocked.

The player can open the exit only after completing required objectives.

The monster creates pressure near the exit area.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 4

Epic E3: Puzzle System

US-09: Fuse Puzzle

User Story
As a player, I want to find and install a fuse, so that I can restore electricity and unlock further progress.

Acceptance Criteria

A fuse item exists in the level.

The player can pick up the fuse.

The player can install the fuse in the fuse box.

Installing the fuse restores partial lighting or unlocks access.

The objective text updates after completion.

Priority: Must Have
Estimate: 5 story points
Target Week: Week 2

US-10: Password Door Puzzle

User Story
As a player, I want to discover a code from environmental clues, so that I can unlock a restricted door.

Acceptance Criteria

The archive room contains a clue for the password.

The password panel accepts player input.

The door unlocks when the correct code is entered.

Incorrect input gives clear feedback.

The puzzle is understandable without external explanation.

Priority: Must Have
Estimate: 5 story points
Target Week: Week 2

US-11: Sound Lure Puzzle

User Story
As a player, I want to activate a noise device, so that I can lure the monster away from the exit and create a chance to escape.

Acceptance Criteria

A sound device exists near or before the exit area.

Activating the device attracts or redirects the monster.

The monster moves away from the exit path for a limited time.

The player receives audio and visual feedback.

This puzzle connects directly to the final escape sequence.

Priority: Must Have
Estimate: 8 story points
Target Week: Week 4

Epic E4: Enemy AI

US-12: Monster Patrol

User Story
As a player, I want the monster to patrol the facility, so that I feel constant pressure while exploring.

Acceptance Criteria

The monster follows a fixed patrol route.

The patrol route covers the corridor or exit area.

The monster does not walk through walls.

The player can observe and avoid the patrol pattern.

Priority: Must Have
Estimate: 5 story points
Target Week: Week 3

US-13: Monster Detection

User Story
As a player, I want the monster to detect me when I enter its vision range, so that stealth and positioning matter.

Acceptance Criteria

The monster has a basic vision or detection range.

The monster enters chase mode when it detects the player.

The player receives a warning when detected.

Obstacles should block line of sight if possible.

Priority: Must Have
Estimate: 5 story points
Target Week: Week 3

US-14: Monster Chase

User Story
As a player, I want the monster to chase me after detecting me, so that escape sequences feel dangerous.

Acceptance Criteria

The monster chases the player after detection.

The monster is slightly faster than the player.

The player loses if the monster touches them.

The monster stops chasing if the player escapes its detection range.

Priority: Must Have
Estimate: 5 story points
Target Week: Week 3

US-15: Monster Return to Patrol

User Story
As a player, I want the monster to return to patrol after losing me, so that the game can continue after a chase.

Acceptance Criteria

The monster stops chasing after losing the player.

The monster returns to its patrol route.

The state transition is stable.

The minimum FSM flow works: Patrol → Chase → Return → Patrol.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 3

US-16: Monster Investigation State

User Story
As a player, I want the monster to investigate loud sounds, so that sound-based gameplay feels meaningful.

Acceptance Criteria

The monster can move toward a sound source.

The sound device can trigger the investigation behavior.

The monster temporarily prioritizes the sound over its normal patrol.

After investigation, the monster returns to patrol or another valid state.

Priority: Should Have
Estimate: 5 story points
Target Week: Week 4

Epic E5: UI and Feedback

US-17: Current Objective Display

User Story
As a player, I want to see my current objective, so that I know what to do next.

Acceptance Criteria

The screen displays the current objective.

The objective updates after each major task.

Objectives include:

Find the fuse.

Restore the power.

Find the door code.

Unlock the restricted door.

Lure the monster away.

Escape.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 2

US-18: Interaction Prompts

User Story
As a player, I want clear interaction prompts, so that I know which objects I can use.

Acceptance Criteria

A prompt appears near interactable objects.

The prompt clearly says what key to press.

The prompt disappears when the player moves away.

Important interactable objects are visually readable.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 1

US-19: Clue Reading Interface

User Story
As a player, I want to read notes and records, so that I can understand clues and story information.

Acceptance Criteria

The player can open text clues.

The clue is displayed in a readable UI.

The player can close the clue interface.

At least one clue supports the password puzzle.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 2

US-20: Win and Lose Screens

User Story
As a player, I want to see clear win and lose screens, so that I understand the result of my actions.

Acceptance Criteria

A win screen appears after the player escapes.

The win screen contains the line: “You escaped... but the experiment is still alive.”

A lose screen appears when the monster catches the player.

The player can restart after losing.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 4

Epic E6: Audio and Horror Atmosphere

US-21: Ambient Horror Audio

User Story
As a player, I want to hear ambient horror sounds, so that the facility feels tense and unsafe.

Acceptance Criteria

The game includes low-frequency ambient audio or background sound.

The audio loops naturally.

The audio does not cover important gameplay feedback.

The audio source and license are recorded.

Priority: Should Have
Estimate: 2 story points
Target Week: Week 3

US-22: Monster Audio Feedback

User Story
As a player, I want audio cues when the monster is nearby or notices me, so that I can react to danger.

Acceptance Criteria

The monster has footsteps or nearby presence audio.

A warning sound plays when the monster detects the player.

Chase audio is more intense than normal ambient audio.

Danger feedback does not rely only on visuals.

Priority: Should Have
Estimate: 3 story points
Target Week: Week 3

US-23: Key Event Sound Effects

User Story
As a player, I want important actions to have sound feedback, so that I know my actions changed the game state.

Acceptance Criteria

Restoring power plays a sound effect.

Opening doors plays a sound effect.

Correct or incorrect password input gives feedback.

Activating the sound device plays a clear audio cue.

Priority: Should Have
Estimate: 3 story points
Target Week: Week 4

US-24: Lighting and Visibility

User Story
As a player, I want limited visibility and dynamic lighting, so that the game feels more tense and frightening.

Acceptance Criteria

Some areas are darker before power is restored.

Restoring power changes lighting in at least one area.

Important objects remain readable.

Darkness creates tension but does not make the game unfair.

Priority: Should Have
Estimate: 3 story points
Target Week: Week 4

Epic E7: Game Flow and Win/Lose Conditions

US-25: Complete Escape Flow

User Story
As a player, I want to experience a complete escape sequence, so that the game feels like a finished level.

Acceptance Criteria

The player can complete the following sequence:

Start in the start room.

Enter the main corridor.

Find the fuse.

Restore the power.

Find the password clue.

Unlock the password door.

Avoid the monster.

Activate the sound device.

Lure the monster away.

Reach the exit.

Trigger the win screen.

Priority: Must Have
Estimate: 8 story points
Target Week: Week 4

US-26: Lose Condition

User Story
As a player, I want to lose when the monster catches me, so that the monster feels threatening.

Acceptance Criteria

Contact with the monster triggers failure.

The lose screen appears immediately or after a short transition.

The player can restart the level.

The lose condition does not trigger accidentally.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 3

US-27: Win Condition

User Story
As a player, I want to win after reaching the exit, so that the escape objective feels complete.

Acceptance Criteria

The player must complete required objectives before escaping.

The exit becomes available after the final puzzle.

Entering the escape point triggers the win screen.

The win trigger is stable and repeatable.

Priority: Must Have
Estimate: 3 story points
Target Week: Week 4

Epic E8: Documentation and Compliance

US-28: README Documentation

User Story
As a developer, I want a README file, so that players and assessors can understand the project scope and controls.

Acceptance Criteria

The README includes:

Game title

Game concept

Controls

Implemented features

Known issues

Asset credits

How to run the game

Priority: Must Have
Estimate: 2 story points
Target Week: Week 4.5

US-29: Legal, Ethical, Social, Accessibility, and Security Notes

User Story
As a developer, I want to document legal, ethical, social, accessibility, and security considerations, so that the project meets academic requirements.

Acceptance Criteria

The documentation explains:

All external assets and licenses

Avoidance of unauthorized music, models, textures, and sound effects

Avoidance of excessive gore and discriminatory content

Use of clear objectives and readable prompts

Use of subtitles or text feedback where possible

No collection of user data

No online requirement

No execution of external scripts or untrusted files

Priority: Must Have
Estimate: 2 story points
Target Week: Week 4.5

Epic E9: Playtesting and Polish

US-30: Internal Playtest

User Story
As a developer, I want to playtest the full game flow myself, so that I can identify major bugs before external players test it.

Acceptance Criteria

The full game is played from start to win condition.

All major puzzles are tested.

Monster chase and failure are tested.

Bugs are recorded in the Playtest Feedback column.

Priority: Must Have
Estimate: 2 story points
Target Week: Week 4.5

US-31: External Playtests

User Story
As a developer, I want another person to playtest the game, so that I can find problems that are not obvious to me.

Acceptance Criteria

At least one external player tests the game.

The player is observed without too much guidance.

Feedback is recorded clearly.

Feedback is converted into specific polish tasks.

Priority: Should Have
Estimate: 3 story points
Target Week: Week 4.5

US-32: Puzzle Clarity Polish

User Story
As a player, I want puzzle clues to be understandable, so that solving puzzles feels fair rather than confusing.

Acceptance Criteria

Password clues are readable.

The player understands where to go after restoring power.

Objective text reduces confusion.

Puzzle hints are improved based on playtest feedback.

Priority: Should Have
Estimate: 2 story points
Target Week: Week 4.5

US-33: Monster Balance Polish

User Story
As a player, I want the monster to feel dangerous but fair, so that being chased feels tense rather than frustrating.

Acceptance Criteria

Monster speed is adjusted based on testing.

Patrol routes give the player a reasonable chance to avoid danger.

Chase distance and detection range are balanced.

The player can escape using positioning and obstacles.

Priority: Should Have
Estimate: 3 story points
Target Week: Week 4.5

US-34: Atmosphere Polish

User Story
As a player, I want the game to feel frightening and immersive, so that the horror experience is stronger.

Acceptance Criteria

Lighting supports tension without making the level unreadable.

Sound effects support danger and key events.

The final escape sequence feels more intense than earlier sections.

Visual and audio feedback are improved based on testing.

Priority: Could Have
Estimate: 3 story points
Target Week: Week 4.5

6. Weekly Development Plan

Week 1: Core Prototype and Basic Level

Weekly Goal

Build the basic playable prototype. The player should be able to move, collide with walls, interact with objects, and explore the start room and main corridor.

Target User Stories

| User Story | Task |
| --- | --- |
| US-01 | Implement player movement |
| US-02 | Implement interaction system |
| US-04 | Create start room |
| US-05 | Create main corridor |
| US-18 | Add interaction prompts |

Expected Result by End of Week 1

By the end of Week 1, the player should be able to:

Move around the level.

Collide with walls and obstacles.

See interaction prompts.

Interact with doors or simple objects.

Move from the start room into the main corridor.

Week 1 Done Criteria

The prototype runs without major crashes.

The player can move and interact.

The basic level layout exists.

Core controls are testable.

Week 2: Puzzle Systems and Game Progression

Weekly Goal

Implement the first two major puzzles: the fuse puzzle and the password door puzzle. The player should begin to experience meaningful progression.

Target User Stories

| User Story | Task |
| --- | --- |
| US-03 | Implement item state system |
| US-06 | Create power control room |
| US-07 | Create archive room |
| US-09 | Implement fuse puzzle |
| US-10 | Implement password door puzzle |
| US-17 | Implement objective display |
| US-19 | Implement clue reading interface |

Expected Result by End of Week 2

By the end of Week 2, the player should be able to:

Find and collect a fuse.

Install the fuse in the power room.

Restore partial power.

Find a password clue in the archive room.

Enter a password to unlock a restricted door.

See objective updates after completing tasks.

Week 2 Done Criteria

The fuse puzzle is complete.

The password door puzzle is complete.

Clue reading works.

The player understands the next objective through UI feedback.

Week 3: Enemy AI and Failure Condition

Weekly Goal

Make the monster a real gameplay threat. The monster should patrol, detect the player, chase the player, and cause failure if the player is caught.

Target User Stories

| User Story | Task |
| --- | --- |
| US-12 | Implement monster patrol |
| US-13 | Implement monster detection |
| US-14 | Implement monster chase |
| US-15 | Implement return-to-patrol behavior |
| US-21 | Add ambient horror audio |
| US-22 | Add monster audio feedback |
| US-26 | Implement lose condition |

Expected Result by End of Week 3

By the end of Week 3, the player should be able to:

Observe monster patrol behavior.

Avoid the monster through movement and positioning.

Get chased after being detected.

Lose the game if caught.

Restart after failure.

Week 3 Done Criteria

The monster FSM works at a basic level.

The player can be detected and chased.

The lose condition is functional.

Monster behavior is stable enough for testing.

Week 4: Final Puzzle, Exit Area, and Full Playable Flow

Weekly Goal

Complete the final sound lure puzzle, exit area, win condition, and full game flow from start to finish.

Target User Stories

| User Story | Task |
| --- | --- |
| US-08 | Create exit area |
| US-11 | Implement sound lure puzzle |
| US-16 | Implement monster investigation if possible |
| US-20 | Add win and lose screens |
| US-23 | Add key event sound effects |
| US-24 | Improve lighting and visibility |
| US-25 | Complete full escape flow |
| US-27 | Implement win condition |

Expected Result by End of Week 4

By the end of Week 4, the player should be able to complete the full game:

Wake up in the start room.

Explore the main corridor.

Find the fuse.

Restore power.

Find the password clue.

Unlock the password door.

Avoid the monster.

Activate the sound device.

Lure the monster away.

Escape through the exit.

See the win screen.

Week 4 Done Criteria

The game is playable from beginning to end.

The win condition works.

The final sound lure sequence works.

Major gameplay systems are connected.

The game is ready for final playtesting and polish.

Week 4.5: Playtesting, Polish, Documentation, and Submission

Weekly Goal

Test the complete game, collect feedback, fix important issues, polish the experience, and prepare submission materials.

Target User Stories

| User Story | Task |
| --- | --- |
| US-28 | Complete README documentation |
| US-29 | Complete compliance documentation |
| US-30 | Conduct internal playtest |
| US-31 | Conduct external playtest |
| US-32 | Polish puzzle clarity |
| US-33 | Polish monster balance |
| US-34 | Polish atmosphere |

Expected Result by End of Week 4.5

By the end of Week 4.5, the project should include:

A playable final build.

A complete escape sequence.

Tested puzzle flow.

Balanced monster behavior.

Clear UI and objectives.

README documentation.

Asset credits.

Legal, ethical, social, accessibility, and security notes.

Optional screenshots or gameplay video.

Week 4.5 Done Criteria

At least one full successful playthrough has been completed.

At least one failure scenario has been tested.

Major bugs are fixed.

Feedback has been converted into polish tasks.

Submission files are organized.

7. MoSCoW Priority List

Must Have

These are required for the project to function as a complete game:

Player movement

Collision detection

Interaction system

Start room

Main corridor

Power control room

Archive room

Exit area

Fuse puzzle

Password door puzzle

Sound lure puzzle

Monster patrol

Monster detection

Monster chase

Lose condition

Win condition

Objective display

Interaction prompts

README

Asset credits

Legal and ethical documentation

Should Have

These strongly improve the quality of the experience:

Monster audio cues

Ambient horror sound

Event sound effects

Lighting changes after power restoration

Clearer clue UI

External playtest

Monster balance polish

Puzzle clarity polish

Basic accessibility support

Could Have

These can be added if time remains:

Hiding inside lockers

Shadow-based stealth

NPC rescue objective

Multiple endings

Search state for monster AI

Difficulty selection

Countdown sequence

Environmental traps

More story notes

More complex inventory UI

Won't Have for This Version

These are not recommended for the 4.5-week version:

Large open map

Multiple monster types

Combat system

Online features

Complex save system

Large cutscenes

Full branching story

Large number of puzzles

Advanced AI behavior tree

8. Minimum Final Delivery Standard

The final submitted version must include:

A playable build.

A start room, main corridor, power room, archive room, and exit area.

Player movement and collision.

Interaction system.

Fuse puzzle.

Password door puzzle.

Sound lure puzzle.

Monster patrol and chase.

Lose condition when caught.

Win condition when escaping.

Objective and interaction UI.

README file.

Asset credits.

Legal, ethical, social, accessibility, and security notes.

If these are completed, the game can be considered a valid MVP.

9. Maximum Final Delivery Standard

If time allows, the strongest final version should include:

All minimum delivery features.

Smooth full playthrough with no major bugs.

Balanced monster speed, detection range, and patrol route.

Strong horror atmosphere through sound and lighting.

Clear puzzle clues and objective updates.

Monster investigation behavior triggered by sound.

Improved final escape sequence with stronger tension.

External playtest feedback and polish evidence.

Better environmental storytelling through notes and room design.

Basic accessibility features:

Clear text prompts

Readable UI

Volume control if possible

No puzzle depending only on color

Optional gameplay video or screenshots.

Well-organized project files and documentation.

This version would feel more polished, more complete, and more suitable for demonstration.

10. Definition of Done

A task can only be moved to Done when:

The feature works in the current build.

The feature does not crash the game.

The feature has been tested in the main game flow.

The acceptance criteria are satisfied.

Any related UI or feedback is understandable.

External assets are legally sourced and recorded.

Major bugs are fixed or documented.

If playtest feedback affects the feature, the required polish has been completed.

11. Playtest Feedback Template

Use this template when recording playtest feedback:

Playtest Session

Tester Name:
Date:
Build Version:
Playtime:

Observations

Where did the player get confused?

Did the player understand the objective?

Did the player notice important clues?

Was the monster too easy or too hard?

Did the horror atmosphere feel effective?

Were there any bugs or softlocks?

Feedback Items

| Feedback ID | Issue | Severity | Related User Story | Polish Task |
| --- | --- | --- | --- | --- |
| PF-01 | Example: Player did not notice the fuse | Medium | US-09 | Add stronger visual highlight |
| PF-02 | Example: Monster catches player too quickly | High | US-14 | Reduce monster speed slightly |
| PF-03 | Example: Password clue is unclear | Medium | US-10 | Rewrite clue text |

Severity Levels

| Severity | Meaning |
| --- | --- |
| Critical | Blocks progress or crashes the game |
| High | Makes the game unfair or very confusing |
| Medium | Reduces clarity or player experience |
| Low | Minor improvement or polish idea |

12. Suggested Board Setup

Backlog

All user stories begin here.

Ready

Move a story here when:

The requirement is clear.

Acceptance criteria are written.

Required dependencies are known.

In Progress

Move a story here when development begins.

Review / Testing

Move a story here when the feature is implemented and ready to test.

Playtest Feedback

Move problems here when they are discovered through playtesting.

Polish

Move feedback-based improvements here after converting them into specific tasks.

Done

Move a story here only when it satisfies the Definition of Done.

13. Final Submission Checklist

Before submission, check the following:

• The game can be launched successfully.

• The player can complete the game from start to finish.

• The player can lose by being caught.

• All three main puzzles work.

• Monster patrol and chase work.

• UI prompts are readable.

• Objective text updates correctly.

• Win screen appears after escape.

• Lose screen appears after being caught.

• README is complete.

• Asset credits are included.

• Legal and ethical notes are included.

• Accessibility notes are included.

• Security notes are included.

• Major bugs are fixed or documented.

• Final build is packaged correctly.